DESERTED ECHOES Sprint Planning Meeting — Sprints 1, 2 & 3 IT8101 Games Development ¦ Group 3 ¦ Meeting Date: April 8, 2026

| Meeting Date April 8, 2026 | Sprint 1 Apr 8–14, 2026 | Sprint 2 Apr 15–21, 2026 | Sprint 3 Apr 22–28, 2026 |
| --- | --- | --- | --- |

1.  Attendance

| # | Full Name | Student ID | Present / Absent |
| --- | --- | --- | --- |
| 1 | Ali Husain Ali Ebrahim Ali Alsaffar (Scrum Master) | 201900576 | Present / Absent |
| 2 | Ali Abdulla | 202300917 | Present / Absent |
| 3 | Faisal Alasfoor | 202304774 | Present / Absent |
| 4 | Habib Husain Alshoofa | 202100747 | Present / Absent |
| 5 | Khizar Azhar | 202200123 | Present / Absent |
| 6 | Rawh Hasan | 202301152 | Present / Absent |

2.  Project Recap

| About the Game Title: Deserted Echoes Genre: 2D Pixel Art — Survival / Exploration / Action Platform: PC (Keyboard + Mouse) Engine: Unity 2D — Universal Render Pipeline (URP) Protagonist: Lucian Blaze (LB) — survivor stranded in a hostile desert World Structure: 12 Levels + Open World Hub (6 tunnels, each leads to 2 levels) Game Duration: 4–6 hours total ¦ 15–25 min per level Project Deadline: May 24, 2026 ¦ Logbook: May 21 ¦ Viva: May 29 Story Lucian Blaze is stranded in a vast desert after a bandit ambush. His friends were kidnapped and scattered across regions controlled by desert raiders. Players must survive extreme heat, cold, and sandstorms — gathering resources, fighting enemies, and rescuing all kidnapped friends across 12 levels. | GDD Custom Feature Ownership Ali Abdulla (202300917): Dynamic Night Visibility System [ADVANCED FEATURE] + UI / Settings / Saving Khizar Azhar (202200123): Collectible & Equipment System Ali Husain (201900576): Teleport / Fast Travel System Faisal Alasfoor (202304774): Difficulty System Habib Husain Alshoofa (202100747): Player Profile & Inventory System Rawh Hasan (202301152): Dynamic Weather System Core Gameplay Systems Survival Stats: Health, Stamina, Temperature (Heat & Cold) Day/Night Cycle with dynamic lighting & flashlight mechanics Dynamic Weather: Clear → Windy → Sandstorm (movement & visibility impact) Enemy types: Skeletons, Orcs, Zombies, Goblins, Rats, Imps + Mini-Bosses Inventory: Consumables, Equipment, Resources, Key Items Open World Hub with 6 tunnels → 12 levels via portal doors Difficulty Scaling: Easy / Normal / Hard with stat multipliers Save/Load system: auto-save at checkpoints + manual save in pause menu |
| --- | --- |

3.  Assessment & Viva Voce Recap

| Project Marking (35% of Total Course Grade) Game Due: May 24, 2026 ¦ SCRUM Logbook Due: May 21, 2026 Basic Features; 40 marks. Custom Features; 30 marks. SCRUM Practice & Logbook; 30 marks. TOTAL; 100 marks. Basic Requirements (ALL must be in the final game) Main Menu: Start, Instructions, Credits, Settings, Quit buttons Minimum 5 playable levels (we have 12 + Hub — well covered) At least 1 animated character (player or AI enemy) Custom camera type (our top-down tracking camera) Appropriate user input (keyboard + mouse) Reward system (XP, gold coins, collectibles) Sound: music, SFX, environmental audio Special effects: particles, post-processing, visual feedback Must be exported and tested as a PC build (.exe) Bug-free and fully playable from start to finish Custom Requirements: 1 Advanced Feature + 5 Additional (6 total — one per member) | Viva Voce Examination — MUST PASS (Individual) Due: May 29, 2026 ¦ WARNING: FAIL VIVA = FAIL THE ENTIRE COURSE (even with 60%+) Component; Max Marks; Key Expectation. Adequate Body of Work; 9; Significant features implemented, exceeding course standards. Industry Standards; 4; Version control, design patterns, Unity best practices, clean code. Clear Contribution; 4; Your work is distinct — no overlap or conflict with teammates. Explanation of Features; 8; Comprehensive understanding, clear & detailed explanations. Teamwork; 5; Proactive collaboration, problem-solving, supporting teammates. TOTAL; 30. Viva Prep — Every Member Must: Know every line of code you wrote — tutors will dig into details Be ready to demo your specific features live in Unity editor Speak individually about YOUR OWN contributions (not teammates) Your Trello card assignments must exactly match what you coded Keep Sprint Logbook updated every sprint — tutors check this weekly Every feature you build = something you must explain in the Viva |
| --- | --- |

4.  Sprint Plans — Task Distribution

Sprint 1 — April 8–14, 2026 — Theme: Foundation & Project Setup Goal: Get a playable skeleton running: player moves, camera follows, basic HUD visible, test level exists, all members on Git.

| Member | GDD Feature | Sprint Tasks | Est. | Status |
| --- | --- | --- | --- | --- |
| Ali Husain (Scrum Master) | Project Setup & Architecture | Unity project init + folder structure Git repo setup (main & develop branches) Naming conventions doc Package imports (TMP, Cinemachine, Input System) All 14 scenes created in Build Settings GameManager singleton (DontDestroyOnLoad) SceneLoader utility Trello Sprint 1 setup | ~7.5h | To Do |
| Ali Abdulla | Player Movement + Input System | New Input System setup (InputActions asset) Player Prefab (Rigidbody2D, Capsule Collider2D) PlayerMovement.cs — 8-directional WASD Sprint mechanic (Shift key) Sprite flip on movement direction Collision verification with walls | ~6.5h | To Do |
| Faisal Alasfoor | Main Menu UI + HUD Framework | Main Menu Canvas: title, 5 buttons wired up Instructions / Credits / Settings placeholders HUD Canvas: health bar, stamina bar, gold, lives Game Over screen (Retry + Main Menu buttons) UI style guide (colors, fonts) | ~7.5h | To Do |
| Habib Husain Alshoofa | Player Sprite, Animator & Stats | Player sprite sheet import & slice (pixel art) 6 Animation clips: Idle, Walk, Run, Attack, Hurt, Death Animator Controller with all transitions PlayerAnimationController.cs (speed float hookup) Player prefab assembly (all components) PlayerStats.cs stub (health, stamina floats) | ~9h | To Do |
| Khizar Azhar | Camera System + Collectible Proto | Cinemachine Virtual Camera (smooth follow) Camera confiner with level bounds (if time allows) Collectible.cs + ICollectible interface CoinCollectible prefab (5 placed in test level) Camera follow verification & tuning | ~5h | To Do |
| Rawh Hasan | Test Level + AudioManager | Test level scene: floor, walls, spawn point Level boundaries (invisible collider walls) LevelManager.cs — instantiates player at SpawnPoint Basic 2D URP lighting (Global Light 2D) Environment props (rocks, desert atmosphere) AudioManager.cs singleton (music + SFX sources) Placeholder audio clips imported | ~8.5h | To Do |

Sprint 2 — April 15–21, 2026 — Theme: Combat & Enemy AI Goal: The player can fight. Enemies patrol, detect, chase, and attack. Player health, death, lives, and respawn all work end-to-end.

| Member | GDD Feature | Sprint Tasks | Est. | Status |
| --- | --- | --- | --- | --- |
| Ali Husain (Scrum Master) | Enemy AI State Machine | EnemyBase.cs abstract class (health, damage, speed, range) EnemyState enum (Idle/Patrol/Chase/Attack/Dead) Patrol state (waypoint-based movement) Player detection via Physics2D.OverlapCircle Chase state (MoveTowards + lose aggro range) Attack state (cooldown + damage call) Debug gizmos (detection/attack range circles) | ~11h | To Do |
| Ali Abdulla | Player Combat System | AttackHitbox child GameObject (disabled by default) PlayerCombat.cs — left click triggers attack HitboxDetector.cs — OnTriggerEnter2D → enemy.TakeDamage() Attack animation event sync (enable/disable hitbox) Knockback.cs — applied to both player and enemies Attack direction (toward mouse or facing dir) Attack SFX calls to AudioManager | ~9h | To Do |
| Faisal Alasfoor | Health Bar UI + Damage Effects | HealthBarUI.cs — subscribes to onHealthChanged event Smooth health bar lerp animation Enemy world-space health bar prefab HitFlash.cs — red sprite flash on damage (0.12s) DamageNumber prefab (float up + fade out) HUD health bar polish (pulse below 25% HP) Lives display (heart icons in HUD) Game Over screen fully implemented | ~11h | To Do |
| Habib Husain Alshoofa | Player Health + Death System | PlayerHealth.cs — TakeDamage(), Heal(), Die() onHealthChanged UnityEvent for UI binding Invincibility flag (isInvincible) GameManager.PlayerDied() — life decrement logic Respawn system — restore health, re-enable components Invincibility frames on respawn (sprite flicker) Enemy TakeDamage() default in EnemyBase | ~10h | To Do |
| Khizar Azhar | Goblin Enemy (Full Implementation) | Goblin sprite import, slice, animation clips GoblinAnimator Controller with all transitions Goblin.cs extends EnemyBase — Attack() override Goblin prefab (full component setup) 3 difficulty variants (Easy/Normal/Hard stats) EnemySpawner.cs — places enemies at spawn points Full combat integration test | ~9h | To Do |
| Rawh Hasan | Combat Audio + Level Expansion | Combat SFX: sword swing, hit, hurt, death, coin pickup AudioManager.PlayRandomSFX() (avoid repetition) Background exploration music loop on level load Combat level layout (40x30 units, patrol corridors) Patrol point GameObjects placed & assigned Level lighting polish (torch/atmosphere lights) Sprint 2 full integration test | ~9.5h | To Do |

Sprint 3 — April 22–28, 2026 — Theme: Survival Systems & Custom Feature Foundations Goal: Build the survival loop (stamina, temperature, day/night) and lay the foundations for each member's GDD-assigned custom feature.

| Member | GDD Feature | Sprint Tasks | Est. | Status |
| --- | --- | --- | --- | --- |
| Ali Husain (Scrum Master) | Teleport / Fast Travel | Open World Hub scene (6 tunnel entrances) LevelTransition.cs — scene load with screen fade Portal Door prefab (glowing, animated) Return portal placed in at least 1 level SceneFader.cs singleton (black fade in/out) Sprint 3 Trello management | ~11h | To Do |
| Ali Abdulla | Night Visibility (ADVANCED) + Saving | DayNightCycle.cs — float timeOfDay (0-24 loop) Dynamic DirectionalLight color/intensity curves Night vignette overlay (UI Image, alpha lerp) Flashlight prefab (Light2D, toggle with F key) Day/Night HUD indicator (sun/moon icon + time) SaveData.cs + SaveManager.cs (JSON to persistentPath) | ~12.5h | To Do |
| Faisal Alasfoor | Difficulty System | DifficultySettings ScriptableObject (3 assets) GameManager.activeDifficulty field Difficulty selection UI on main menu Enemy stat scaling (health/damage multipliers) Player starting health by difficulty Difficulty badge on HUD (EASY/NORMAL/HARD) | ~10.5h | To Do |
| Habib Husain Alshoofa | Player Stats & Stamina | PlayerStats.cs expanded (health, stamina, temperature) Stamina depletion on sprint + regen on rest Stamina bar UI (HUD slider with smooth lerp) Temperature stat (ApplyHeat / ApplyCold methods) Inventory panel framework (4x5 grid, Tab to open) PlayerProfile.cs foundation | ~12.5h | To Do |
| Khizar Azhar | Heat/Cold Zones + Collectibles | EnvironmentalZone.cs (Hot/Cold/Normal triggers) Daytime heat damage (calls PlayerStats.ApplyHeat) Nighttime cold damage (calls PlayerStats.ApplyCold) Temperature HUD indicator (thermometer icon) Collectible.cs prefab (water, food, coins) Item pickup + "Collected!" notification UI | ~12.5h | To Do |
| Rawh Hasan | Weather System + Audio Manager | WeatherSystem.cs state machine (Clear/Windy/Storm) Sandstorm particle system (horizontal sand flow) Storm movement speed penalty Brownish visibility overlay during storm Weather HUD icon (sun/wind/storm) Ambient sounds per weather state (crossfade) AudioManager polish (volume settings persist) | ~12.5h | To Do |

5.  Sprint Rules, Definition of Done & Key Dates

| Sprint Rules (Apply to ALL Sprints)Definition of Done (any task is only Done when ALL apply) Commit your work to Git DAILY on the develop branch — do not wait until sprint end Assign your name to Trello cards BEFORE you start — not after Fill in your Sprint Log entry each week — tutors check these, they are your evidence Never modify another member's scene without telling them first in the group chat Follow naming conventions: PascalCase for C# files, camelCase for variables If you are stuck or blocked — raise it IMMEDIATELY in the group chat Coordinate with teammates whose systems yours depends on (see each sprint's integration map) Every feature you write = something you must explain and demo in the Viva on May 29 Code is committed and pushed to develop branch Trello card is updated with result notes Feature works without breaking other members' systems No major console errors related to your code Sprint log entry updated for the week | Key Project Dates Sprint / Milestone; Date; Focus. Sprint 1; Apr 8–14, 2026; Foundation & Setup. Sprint 2; Apr 15–21, 2026; Combat & Enemy AI. Sprint 3; Apr 22–28, 2026; Survival & Environment. Sprint 4; Apr 29–May 5, 2026; Inventory, Level Design, Save/Load. Sprint 5; May 6–12, 2026; Enemy Variety, Loot, XP System. Sprint 6; May 13–16, 2026; Mini-Bosses, Levels 5-10. Sprint 7; May 17–20, 2026; UI Polish, Map, Credits, VFX. Sprint 8; May 21–24, 2026; Final Boss, Bug Fixes, Build Export. SCRUM Logbook Due; May 21, 2026; Submit on Moodle. Game Project Due; May 24, 2026; Zip: Unity project + game.exe. Viva Voce Exam; May 29, 2026; MUST-PASS — Individual presentation. |
| --- | --- |

Deserted Echoes  |  Group 3  |  IT8101 Games Development  |  Prepared by: Ali Husain (Scrum Master)  |  April 8, 2026