DESERTED ECHOES Sprint 2 Planning Meeting IT8101 Games Development ¦ Group 3 ¦ Meeting Date: April 15, 2026

| Meeting Date April 15, 2026 | Sprint Dates Apr 15 – 21, 2026 | Sprint Theme Combat & Enemy AI | Sprints Left 7 of 8 |
| --- | --- | --- | --- |

1.  Attendance

| # | Full Name | Student ID | Present / Absent |
| --- | --- | --- | --- |
| 1 | Ali Husain Ali Ebrahim Ali Alsaffar (Scrum Master) | 201900576 | Present / Absent |
| 2 | Ali Abdulla | 202300917 | Present / Absent |
| 3 | Faisal Alasfoor | 202304774 | Present / Absent |
| 4 | Habib Husain Alshoofa | 202100747 | Present / Absent |
| 5 | Khizar Azhar | 202200123 | Present / Absent |
| 6 | Rawh Hasan | 202301152 | Present / Absent |

2.  Project Recap

| About the Game Title: Deserted Echoes Genre: 2D Pixel Art — Survival / Exploration / Action Platform: PC (Keyboard + Mouse) Engine: Unity 2D — Universal Render Pipeline (URP) Protagonist: Lucian Blaze (LB) — survivor stranded in a hostile desert World: 12 Levels + Open World Hub (6 tunnels → 12 levels via portals) Duration: 4–6 hours total ¦ 15–25 min per level Game Due: May 24, 2026 ¦ Logbook: May 21 ¦ Viva: May 29 Story Summary Lucian Blaze is stranded in a vast desert after a bandit ambush. His friends were kidnapped and scattered across regions controlled by desert raiders. Players must survive extreme heat, cold, and sandstorms — gathering resources, fighting enemies, and rescuing all friends across 12 levels. | Sprint Status Sprint 1 (Apr 8–14): Foundation — setup, movement, camera, HUD, test level Sprint 2 (Apr 15–21): Combat & Enemy AI — combat, AI, health, death Sprint 3 (Apr 22–28): Survival — day/night, stamina, weather, custom features Sprint 4 (Apr 29–May 5): Inventory, Level Design, Save/Load Sprint 5 (May 6–12): Enemy Variety, Loot, XP System Sprint 6 (May 13–16): Mini-Bosses, Levels 5–10 Sprint 7 (May 17–20): UI Polish, Map, Credits, VFX Sprint 8 (May 21–24): Final Boss, Bug Fixes, Build Export GDD Custom Feature Ownership Ali Abdulla: Dynamic Night Visibility System [ADVANCED] + UI / Settings / Saving Khizar Azhar: Collectible & Equipment System Ali Husain: Teleport / Fast Travel System Faisal Alasfoor: Difficulty System Habib Husain Alshoofa: Player Profile & Inventory System Rawh Hasan: Dynamic Weather System |
| --- | --- |

3.  Assessment & Viva Voce Recap

| Project Marking (35% of Total Course Grade) Game Due: May 24, 2026 ¦ SCRUM Logbook Due: May 21, 2026 Basic Features; 40 marks. Custom Features; 30 marks. SCRUM Practice & Logbook; 30 marks. TOTAL; 100 marks. Basic Requirements (ALL must be in the final game) Main Menu: Start, Instructions, Credits, Settings, Quit Minimum 5 playable levels (we have 12 + Hub) At least 1 animated character (player or AI) Custom camera type (top-down smooth tracking) Appropriate user input (keyboard + mouse) Reward system (XP, gold coins, collectibles) Sound effects, music, environmental audio Special effects: particles, post-processing Exported and tested as a PC build (.exe) Bug-free and fully playable from start to finish Custom: 1 Advanced Feature + 5 Additional Features (6 total — one per member) | Viva Voce Examination — MUST PASS (Individual) Due: May 29, 2026 ¦ FAIL VIVA = FAIL THE ENTIRE COURSE (even with 60%+) Component; Max Marks; Key Expectation. Adequate Body of Work; 9; Significant features implemented, exceeding course standards. Industry Standards; 4; Version control, design patterns, Unity best practices. Clear Contribution; 4; Your work is distinct — no conflict with teammates. Explanation of Features; 8; Comprehensive understanding, clear detailed explanations. Teamwork; 5; Proactive collaboration, supporting teammates. TOTAL; 30. Viva Prep — Every Member Must: Know every line of code you wrote — tutors will ask in detail Be ready to demo YOUR specific features live in the Unity editor Speak individually about your OWN contributions only Your Trello cards must exactly match what you coded Update Sprint Logbook every sprint — tutors check this Every feature you build = something you must explain in the Viva |
| --- | --- |

4a.  Sprint 1 Recap — What Was Built

Sprint 1 Deliverables — Must Be Complete Before Sprint 2 Starts Ali Husain: Unity project on Git (main+develop), all folders, GameManager singleton, SceneLoader, all scenes created Ali Abdulla: Player moves WASD 8-dir, sprint with Shift, sprite flips, New Input System fully wired Faisal: Main Menu (5 buttons), HUD Canvas (health bar, stamina bar, gold, lives), Game Over scene Habib: Player sprite sliced, 6 animation clips, Animator Controller with transitions, PlayerStats stub Khizar: Cinemachine camera follows player, 5 coin collectibles in level, ICollectible interface Rawh: Test level with floor, walls, SpawnPoint, LevelManager spawning player, AudioManager singleton, placeholder audio

4.  Sprint 2 — Task Distribution

Sprint 2 ¦ April 15 – 21, 2026 ¦ Theme: Combat & Enemy AI Goal: The player can fight. Enemies patrol, detect, chase, and attack. Player health, death, lives, and respawn all work end-to-end. Goblin enemy is complete.

| Member | GDD Feature | Sprint Tasks — What Exactly Needs to Be Built | Est. | Status |
| --- | --- | --- | --- | --- |
| Ali Husain 201900576 (Scrum Master) | Enemy AI State Machine | EnemyBase.cs abstract class: fields maxHealth, currentHealth, moveSpeed, attackDamage, detectionRange, attackRange, attackCooldown virtual/abstract: TakeDamage(float), Attack(), Die() EnemyState enum: Idle, Patrol, Chase, Attack, Dead Update() switch → HandleIdle / HandlePatrol / HandleChase / HandleAttack Patrol: MoveTowards waypoints[], wait patrolWaitTime, loop via modulo Detection: Physics2D.OverlapCircle every frame on playerLayer mask → switch to Chase. If dist > loseAggroRange → return to Patrol Chase: MoveTowards player pos at chaseSpeed. If dist < attackRange → Attack Attack: stop, cooldown timer, call Attack(). Back to Chase if player leaves OnDrawGizmosSelected(): yellow=detectionRange, red=attackRange circles Sprint 2 Trello management (mid-week check-in) | ~11h | To Do |
| Ali Abdulla 202300917 | Player Combat System | AttackHitbox child GameObject: Box Collider 2D (IsTrigger, disabled by default) PlayerCombat.cs: Left Click → check cooldown → TriggerAttack() → enable hitbox → DisableHitboxAfter(duration) coroutine HitboxDetector.cs on hitbox: OnTriggerEnter2D → enemy.TakeDamage(attackDamage) Attack direction: rotate hitbox toward mouse world position Animation event sync: Animation Event at swing-start enables hitbox, event at swing-end disables hitbox (synced with Animator) Knockback.cs: ApplyKnockback(dir, force, duration) → rb.AddForce Impulse applied to both player and enemies on hit Attack SFX: AudioManager.PlaySFX(swordSwingSFX) on attack, AudioManager.PlaySFX(hitSFX) on hitbox contact | ~9h | To Do |
| Faisal Alasfoor 202304774 | Health Bar UI + Damage Effects | HealthBarUI.cs: subscribes to PlayerHealth.onHealthChanged UnityEvent smooth fill lerp (Mathf.Lerp), shows "85 / 100" text pulse animation when HP < 25% (Mathf.PingPong on color) Enemy world-space health bar prefab: appears on first hit, hides when full updated from EnemyBase.onHealthChanged event HitFlash.cs coroutine: SpriteRenderer.color → red for 0.12s → white called from both PlayerHealth and EnemyBase TakeDamage() DamageNumber prefab: world-space TMP text, floats up 0.5 units, fades out over 0.8s, Destroy on finish — spawned at hit position Lives display: 3 heart icons in HUD, dim on life lost Game Over screen fully implemented: stats shown, Retry + Main Menu | ~11h | To Do |
| Habib Husain 202100747 | PlayerHealth & Death / Respawn | PlayerHealth.cs: maxHealth(100), currentHealth, isInvincible, isAlive TakeDamage(float): if isInvincible return. Subtract, clamp to 0. Fire onHealthChanged(cur, max) UnityEvent. Call HitFlash. If health≤0 && isAlive → Die() Heal(float): add, clamp to max, fire onHealthChanged, play heal SFX Die(): isAlive=false, disable PlayerMovement + PlayerCombat, TriggerDeath() animation, disable collider, call GameManager.PlayerDied() after 1.2s coroutine GameManager.PlayerDied(): decrement playerLives. lives>0 → RespawnPlayer() after 2s. lives=0 → load GameOver scene RespawnPlayer(): restore health, re-enable components, move to SpawnPoint, isAlive=true, set isInvincible=true for 2s (sprite flicker coroutine) EnemyBase.TakeDamage() default implementation + Die() default | ~10h | To Do |
| Khizar Azhar 202200123 | Goblin Enemy (Full Implementation) | Import Goblin sprite sheet — same settings as player (Point, No Compression) Slice into frames, create 5 animation clips: Goblin_Idle, Goblin_Walk, Goblin_Attack, Goblin_Hurt, Goblin_Death GoblinAnimator Controller: Idle↔Walk (speed float), Attack/Hurt/Die triggers Goblin.cs extends EnemyBase: Attack() override: enable GoblinAttackHitbox child for 0.3s, deal attackDamage to player via PlayerHealth.TakeDamage() Die() override: trigger death anim, drop CoinCollectible at pos, Destroy(1.5f) Goblin prefab: all components, Tag=Enemy, Layer=Enemy 3 prefab variants — Easy (HP30,dmg8,spd2.5), Normal (HP50,dmg15,spd3.5), Hard (HP80,dmg25,spd5.0) EnemySpawner.cs: List<SpawnEntry{prefab,point,count}> → Instantiate on Start Full combat loop integration test with Goblin | ~9h | To Do |
| Rawh Hasan 202301152 | Combat Audio + Level Expansion | Source/create placeholder SFX (Bfxr / free CC0): sword swing, sword hit, player hurt, player death, enemy hurt, enemy death, coin pickup — placed in Assets/Audio/SFX/Combat/ AudioManager.PlayRandomSFX(AudioClip[] clips) — picks random clip avoids repetitive hit sounds (3 hit variants, one fires randomly) AudioManager.PlaySFX(clip, volumeScale) overload Background exploration music loop — called from LevelManager on Start Expand test level to ~40×30 units: patrol corridors (walled paths for Goblin routes) open combat arena (space for player to manoeuvre) obstacles (boxes, rocks) blocking movement not sightlines Place 4 sets of PatrolPoints (2-4 waypoints each) and assign to EnemySpawner Atmosphere: 2-3 Spot/Point Light 2D objects (torch flicker with Animator) Sprint 2 full integration test — document bugs as Trello cards | ~9.5h | To Do |

5.  Integration Points & Definition of Done

| Sprint 2 — System Integration Map From (Provider); To (Consumer); What to Share / How. Habib (PlayerHealth); Faisal (HealthBarUI); onHealthChanged UnityEvent → HealthBarUI subscription. Habib (PlayerHealth); Faisal (HitFlash); TakeDamage() calls HitFlash.Flash() coroutine. Ali Abdulla (HitboxDetector); Habib (EnemyBase); Hitbox calls enemy.TakeDamage(attackDamage). Ali Abdulla (HitboxDetector); Faisal (DamageNumber); Instantiate DamageNumber prefab at hit world position. Ali Husain (EnemyBase); Khizar (Goblin.cs); Goblin.cs extends EnemyBase — inherits all AI states. Ali Husain (EnemyBase.Attack); Habib (PlayerHealth); Enemy attack calls playerHealth.TakeDamage(damage). Habib (PlayerHealth.Die); Ali Husain (GameManager); Die() calls GameManager.Instance.PlayerDied(). Rawh (AudioManager); Ali Abdulla (PlayerCombat); PlaySFX(swordSwing) on attack, PlaySFX(hit) on hitbox contact. Rawh (PatrolPoints); Khizar (EnemySpawner); PatrolPoints arrays assigned to EnemySpawner in Inspector. | Sprint 2 — Definition of Done A task is only DONE when ALL of these apply: Enemy patrols waypoints, detects player, chases, attacks at range Player left-click attack deals damage with a synced hitbox Player health bar drains smoothly on damage, pulses below 25% HP Enemies have individual world-space health bars Red hit flash plays on both player and enemy when taking damage Damage number floats up and fades at the hit position Player dies when health = 0 (animation, input disabled) Lose a life → respawn with 2s invincibility frames (sprite flicker) No lives left → Game Over scene loads correctly Goblin works end-to-end: patrol → detect → chase → attack → die → loot drop Combat SFX fires on swing, hit, hurt, death; music plays on level load All work committed and pushed to develop branch All Trello Sprint 2 cards updated with End-of-Sprint results Sprint 2 log filled in the logbook sheet by each member Sprint Rules (Every Sprint) Commit to Git DAILY on the develop branch Assign your name to Trello cards BEFORE starting Fill in Sprint Logbook entry for this week Never modify another member's scene without notice Raise blockers IMMEDIATELY in the group chat Every line you write = something to defend in Viva |
| --- | --- |

Deserted Echoes  |  Group 3  |  IT8101 Games Development  |  Sprint 2: April 15 – 21, 2026  |  Meeting Date: April 15, 2026  |  Prepared by: Ali Husain (Scrum Master)